|  |  |  |
| --- | --- | --- |
| Task | Duration | Predecessors |
| A | 2 | - |
| B | 3 | A |
| C | 1 | - |
| D | 1 | - |
| E | 2 | D |
| F | 5 | - |
| G | 3 | - |
| H | 1 | - |

* Delivery day on day 18
* The task could be done without any delate except B and E.